NIDS AI PROJECT PLAN

Network Intrusion Detection System with Artificial Intelligence

One Month Learning & Build Plan

# 1. PROJECT OVERVIEW

This document outlines the complete plan for building a Network Intrusion Detection System (NIDS) powered by Artificial Intelligence. The project combines ML expertise with network security knowledge over one focused month.

| Category | Details |
| --- | --- |
| Project Name | NIDS/AI - Network Intrusion Detection System |
| Duration | 1 Month (4 Weeks) |
| Team | 2 People — ML Engineer + Telecom/Infrastructure Engineer |
| Primary Goal | Deep Learning through Building |
| Secondary Goal | Portfolio & PhD Application Value |
| Dataset | CICIDS2017 — 2.8M records, 78 features, 6 attack classes |
| Target Precision | >= 97% on test set |
| Target Recall | >= 95% for critical attacks |

# 2. TEAM DIVISION

Clear separation of responsibilities while building shared understanding of each other's domains.

| Responsibility | ML Engineer (You) | Telecom/Infrastructure Engineer (Friend) |
| --- | --- | --- |
| Data | CICIDS2017 exploration, cleaning, feature analysis | Network feature interpretation, Scapy capture |
| ML | Random Forest, XGBoost, Deep Learning, evaluation | Integration of model into pipeline |
| Backend | FastAPI prediction endpoint, model serving | Full FastAPI architecture, WebSocket, DB |
| Infrastructure | Docker ML container | Docker Compose, PostgreSQL, Redis |
| Frontend | Evaluation report, metrics display | React dashboard, real-time alerts |
| Integration | Feature extraction spec, model API | End-to-end pipeline assembly |

## One Rule

Everything one person builds, the other person understands. No black boxes between you. Daily 15-minute sync every evening.

# 3. WEEK 1 — DATA EXPLORATION + ML FOUNDATIONS

## Days 1-3: Deep Data Exploration (You)

Apply full depth instinct here. No timer. This is where your career knowledge compounds.

- Load all CICIDS2017 CSV files and merge into single DataFrame

- Run df['Label'].value_counts() — understand class distribution

- Understand each attack class deeply:

- DoS/DDoS — what network features change during a flood attack?

- PortScan — what patterns appear in packet frequency and destination ports?

- Brute Force — what timing and volume signatures appear?

- Web Attacks — how do HTTP features differ from normal browsing?

- Botnet — why is this the hardest class to detect?

- Analyze feature correlations and distributions per class

- Write everything you discover in NIDS-learning-log.md in your second brain

## Days 1-3: Infrastructure Setup (Friend)

- Initialize GitHub repository with project folder structure

- FastAPI project skeleton with one working endpoint

- PostgreSQL database running locally

- Redis running locally

- Basic Docker Compose file with all services defined

## Days 4-5: Class Imbalance (You)

Full depth — understand the mathematics. This is fundamental ML knowledge.

- Why does class imbalance break models mathematically?

- Why does a model predicting 'normal' for everything get 99% accuracy?

- Implement and compare three solutions:

- SMOTE — generate synthetic minority samples

- Undersampling — reduce majority class

- Class weights — penalize majority class errors more

- Write which works best and why in your second brain

## Days 4-5: API Prediction Endpoint (Friend)

- Complete FastAPI endpoint that receives 78 network features as JSON

- Returns dummy prediction response (model not yet integrated)

- Structure is ready for real model in Week 2

## Weekend 1: Teach Each Other

- You explain CICIDS2017 and class imbalance to him — Feynman technique

- He explains FastAPI architecture and Docker structure to you

- If you can explain it clearly, you understand it

# 4. WEEK 2 — MODEL TRAINING + EVALUATION

## Days 1-2: Random Forest (You)

Understand the internals. Not just how to call it — why it works.

- Why do multiple trees reduce variance? (Bias-variance tradeoff)

- What is bootstrap sampling and why does it help?

- How is feature importance calculated?

- Why does it handle non-linear decision boundaries well?

- Train model and evaluate with classification_report

- Analyze precision vs recall per attack class — which matters more for security?

## Days 3-4: XGBoost (You)

Understand how it fundamentally differs from Random Forest.

- Random Forest: parallel trees, averaging reduces variance

- XGBoost: sequential trees, each tree corrects errors of the previous

- What is gradient boosting mathematically?

- Train and compare against Random Forest

- Analyze which performs better per attack class and explain why

## Day 5: Hyperparameter Tuning + Model Export (You)

- Use GridSearchCV or RandomizedSearchCV

- Understand what each hyperparameter controls — don't run blindly

- Target: precision >= 97%, recall >= 95% on test set

- Save best model with joblib — ready for API integration

## Weekend 2: First Integration

- Friend integrates your saved model into the FastAPI endpoint

- API now returns real predictions from real features

- Test together with sample network features

- First working end-to-end demo: features in, prediction out

# 5. WEEK 3 — DEEP LEARNING + BACKEND

## Days 1-2: Neural Network for Comparison (You)

Build a deep learning model not because it will beat XGBoost — it probably won't on tabular data — but because understanding why teaches you something fundamental.

- Build a simple neural network with PyTorch or Keras

- Architecture: Input(78) -> 256 -> ReLU -> Dropout(0.3) -> 128 -> ReLU -> Dropout(0.3) -> Output

- Train with the same train/test split

- Compare all three models: Random Forest vs XGBoost vs Neural Network

- Write a proper comparison table — which wins on which attack class and why

- This comparison table is your research contribution

## Days 3-5: Complete Backend (Friend)

- Alert system — when prediction is attack, generate alert with severity level

- Store alerts in PostgreSQL with full metadata

- Push alerts via WebSocket to frontend in real time

- Scapy packet capture module extracting the 78 features from live traffic

## Days 3-5: Feature Extraction Collaboration (Both)

- You know CICIDS2017 features deeply. He knows Scapy.

- Write the feature extraction specification together

- Which of the 78 features map to which exact network measurements?

- This is where your ML knowledge and his network knowledge combine

# 6. WEEK 4 — FRONTEND + DOCKER + POLISH

## Days 1-2: React Dashboard (Friend)

- Real-time alert feed via WebSocket connection

- Traffic volume chart by protocol over time

- Attack type distribution chart

- Model metrics display — precision, recall, F1 per class

- Alert detail view with IP source/destination, protocol, attack type

## Days 1-2: Evaluation Report (You)

This is your most important deliverable for PhD applications. Write it properly.

- Dataset description — CICIDS2017 statistics, class distribution

- Class imbalance analysis — what you found and how you handled it

- Preprocessing decisions — justified, not just listed

- Model comparison — RF vs XGBoost vs Neural Network with analysis

- Per-class metrics — which attacks are hardest to detect and why

- Feature importance analysis — which of the 78 features matter most

- Comparison to published benchmarks on CICIDS2017

- Limitations and future work

## Days 3-4: Docker + Integration (Both)

- Docker Compose — everything containerized

- One command deploys the entire system: docker-compose up

- End-to-end test: real packet capture → feature extraction → prediction → alert → dashboard

- Fix integration bugs together

## Day 5: Polish + Documentation

- Clean code — remove debug prints, add docstrings

- README.md — clear installation and deployment instructions

- Final push to GitHub

- Celebrate — you built a real system

# 7. LEARNING METHODOLOGY

The most important section. How you learn determines whether this project serves your primary goal.

## Depth Map — What Gets Full Depth vs 20-Minute Rule

| Component | Depth Level | Why |
| --- | --- | --- |
| CICIDS2017 features | Full depth — no timer | Foundation of everything. Career knowledge. |
| Class imbalance mathematics | Full depth — no timer | Fundamental ML. Transfers to all future projects. |
| Random Forest internals | Full depth — no timer | Core ML. PhD-level understanding required. |
| XGBoost gradient boosting | Full depth — no timer | Core ML. Understand why it beats RF on tabular. |
| Neural network architecture | Full depth — no timer | Core DL. Foundation for quantum ML future. |
| Precision vs Recall tradeoffs | Full depth — no timer | Research thinking. Security-specific reasoning. |
| FastAPI | 20-minute rule | Tool. Operational understanding sufficient. |
| Docker / Docker Compose | 20-minute rule | Tool. Know what it does, not how it works internally. |
| PostgreSQL | 20-minute rule | Tool. Understand tables and queries, not internals. |
| Redis | 20-minute rule | Tool. Know it's a cache for real-time data. |
| React | 20-minute rule | Tool. Your friend handles depth here. |
| Scapy | 20-minute rule | Tool. Your friend handles depth here. |

## The 20-Minute Rule

When you hit something you don't understand in a tool category:

- Set a timer for 20 minutes

- Understand it conceptually: What is this? Why does it exist? What problem does it solve?

- Write three sentences in your second brain

- Keep building — come back deeper in the evening

## The 'Still Stuck After 20 Minutes' Protocol

Some concepts need prerequisites you don't have yet. If still confused after 20 minutes:

- Write the question exactly as it confuses you in your second brain

- Keep building — don't let one unknown block a whole day

- Return that evening with fresh eyes

- If still stuck — ask your friend, ask Claude, ask fast.ai forums

## The Evening Review — Every Day — 30 Minutes

Open NIDS-learning-log.md in your second brain and write:

- What I built today

- What I understood deeply

- What I used without fully understanding

- Questions still open

The 'used without understanding' list becomes your reading list for the weekend.

## The Weekend Deep Dive — Every Weekend

- Pick the two most important items from 'used without understanding' list

- Go as deep as you want — read papers, read source code, understand fully

- Write it in your second brain with full explanation

- Teach it to your friend — Feynman technique

## The Pre-Project Agreement with Your Friend

Say this before Day 1:

"I stop for 20 minutes when I hit something new. That's how I learn. It's not slowness. While I do that you keep building. We sync every evening."

# 8. DAILY RHYTHM

| Time | Activity |
| --- | --- |
| Morning — 2 hours | Focused deep work. No phone. No interruptions. |
| Afternoon — 2-3 hours | Building or learning — whichever the plan requires |
| Evening sync — 15 min | With your friend: what did you build? what's blocked? what's tomorrow? |
| Evening review — 30 min | Alone: update NIDS-learning-log.md in second brain |
| Weekend | Deep dive on understanding list + teach each other |

# 9. TECHNICAL ARCHITECTURE

| Layer | Component | Technology | Owner |
| --- | --- | --- | --- |
| Data | Packet Capture | Python / Scapy | Friend |
| Data | Feature Extraction | Python / Pandas (78 features) | Both |
| ML | Classification Engine | scikit-learn / XGBoost / PyTorch | You |
| Storage | Alert Database | PostgreSQL | Friend |
| Storage | Real-time Cache | Redis | Friend |
| API | REST Backend | Python / FastAPI | Friend |
| API | Prediction Endpoint | FastAPI + your model | Both |
| Real-time | Alert Push | WebSocket | Friend |
| Frontend | Dashboard | React / Tailwind CSS | Friend |
| Frontend | Metrics Display | React + your eval report | Both |
| Infra | Containerization | Docker / Compose | Friend |

# 10. SUCCESS CRITERIA

| Criterion | Target | How to Verify |
| --- | --- | --- |
| Model Precision | >= 97% on CICIDS2017 test set | classification_report on isolated test set |
| Model Recall | >= 95% for critical attacks | Confusion matrix per attack class |
| False Positive Rate | < 3% on benign traffic | Test on benign-only subset |
| Detection Latency | < 500ms packet to alert | End-to-end timestamp measurement |
| Deployment | One command: docker-compose up | Fresh machine deployment test |
| Understanding | Can explain every ML decision | Teach it to your friend clearly |
| Second Brain | Complete learning log for all 4 weeks | Review NIDS-learning-log.md at month end |

# 11. THE ONE THING TO DO FIRST

Go to Kaggle. Search CICIDS2017. Download the dataset.

Open a notebook. Run df.head() and df['Label'].value_counts()

Just look at the data. You are already inside the project.

By the end of this month you will have a working system AND a documented knowledge base of everything you learned. The second brain is your real deliverable.